## Slide 1
NSRIC Inc. (Nature Science Research and Innovation Centre)
Ontario (ON), Canada
Online Education (OE) Division
https://www.nsric.ca
NSRICURA13_1 – Practical Procedures in Testing Software Project(s)
Rasham Majachani
Instructor
NSRIC Inc.
London, ON, Canada
E-mail: rmajachani@gmail.com
Insert Your Picture in the Box

## Slide 2
Chapter 5_Test Management
Keywords
Configuration management, defect management, defect report, entry criteria, exit criteria, product risk, project risk, risk, risk level, risk-based testing, test approach, test control, test estimation, test manager, test monitoring, test plan, test planning, test progress report, test strategy, test summary report, tester

## Slide 3
Independent Testing as part of Organizational test
Testing tasks may be done by people in a specific testing role, or by people in another role (e.g., customers).
A certain degree of independence often makes the tester more effective at finding defects due to differences between the author’s and the tester’s cognitive biases

## Slide 4
Independence in testing
Degrees of independence in testing include the following (from low level of independence to high level):
No independent testers; the only form of testing available is developers testing their own code
Independent developers or testers within the development teams or the project team; this could be developers testing their colleagues’ products
Independent testers external to the organization, either working on-site (in-house) or off-site (outsourcing)

## Slide 5
More on Degrees of independence in testing include the following (from low level of independence to high level):
Independent test team or group within the organization, reporting to project management or executive management
Independent testers from the business organization or user community, or with specializations in specific test types such as usability, security, performance, regulatory/compliance, or portability

## Slide 6
Degrees of independence in testing also includes the following (from the low level of independence to the high level):
Independent testers from the business organization or user community, or with specializations in specific test types such as usability, security, performance, regulatory/compliance, or portability
Independent testers external to the organization, either working on-site (in-house) or off-site (outsourcing)

## Slide 7
More on independence in testing
For most types of projects, it is usually best to have multiple test levels, with some of these levels handled by independent testers.
Developers should participate in testing, especially at the lower levels, so as to exercise control over the quality of their own work

## Slide 8
More on independence in testing
The way in which the independence of testing is implemented varies depending on the software development lifecycle model.
For example, in Agile development, testers may be part of a development team.

## Slide 9
More on independence in testing
In some organizations using Agile methods, these testers may be considered part of a larger independent test team as well.
In addition, in such organizations, product owners may perform acceptance testing to validate user stories at the end of each iteration.

## Slide 10
Benefits of test independence include:
Independent testers are likely to recognize different kinds of failures compared to developers because of their different backgrounds, technical perspectives, and biases
An independent tester can verify, challenge, or disprove assumptions made by stakeholders during the specification and implementation of the system
Independent testers of a vendor can report in an upright and objective manner about the system under test without (political) pressure from the company that hired them

## Slide 11
Drawbacks of test independence include:
Isolation from the development team may lead to a lack of collaboration, delays in providing feedback to the development team, or an adversarial relationship with the development team
Developers may lose a sense of responsibility for the quality
Independent testers may be seen as a bottleneck
Independent testers may lack some important information (e.g., about the test object)

## Slide 12
Test manager tasks may include:
Develop or review a test policy and test strategy for the organization
Plan the test activities by considering the context, and understanding the test objectives and risks.
Selecting test approaches, estimating test time, effort, and cost, acquiring resources, defining test levels and test cycles, and planning defect management
Write and update the test plan(s)
Coordinate the test plan(s) with project managers, product owners, and others

## Slide 13
More Test manager tasks may include:
Coordinate the test plan(s) with project managers, product owners, and others
Share testing perspectives with other project activities, such as integration planning
Initiate the analysis, design, implementation, and execution of tests, monitor test progress and results, check the status of exit criteria (or definition of done), and facilitate test completion activities
Share testing perspectives with other project activities, such as integration planning

## Slide 14
More Test manager tasks may include:
Prepare and deliver test progress reports and test summary reports based on the information gathered
Adapt planning based on test results and progress (sometimes documented in test progress reports, and/or in-test summary reports for another testing already completed on the project) and take any actions necessary for test control
Support setting up the defect management system and adequate configuration management of testware
Introduce suitable metrics for measuring test progress and evaluating the quality of the testing and the product

## Slide 15
Tester tasks may include:
Review and contribute to test plans
Analyze, review, and assess requirements, user stories and acceptance criteria, specifications, and models for testability (i.e., the test basis)
Identify and document test conditions, and capture traceability between test cases, test conditions, and the test basis
Design and implement test cases and test procedures
Prepare and acquire test data

## Slide 16
More Tester tasks may include:
Create the detailed test execution schedule
Execute tests, evaluate the results, and document deviations from expected results
Use appropriate tools to facilitate the test process
Automate tests as needed (may be supported by a developer or a test automation expert)
Design, set up, and verify test environment(s), often coordinating with system administration and network management

## Slide 17
Test Planning and Estimation in Test Organization
Purpose and Content of a Test Plan
Test planning activities may include the following and some of these may be documented in a test plan:
Determining the scope, objectives, and risks of testing
Defining the overall approach to testing
Integrating and coordinating the test activities into the software lifecycle activities

## Slide 18
More on Test Planning and Estimation in Test Organization
Making decisions about what to test, the people and other resources required to perform the various test activities, and how to test activities will be carried out
Scheduling of test analysis, design, implementation, execution, and evaluation activities, either on particular dates (e.g., in sequential development) or in the context of each iteration (e.g., in iterative development)
Selecting metrics for test monitoring and control
Budgeting for the test activities

## Slide 19
Test Strategy and Test Approach in Test Organization
A test strategy provides a generalized description of the test process, usually at the product or organizational level
Analytical: Based on an analysis of some factor (e.g., requirement or risk).
Risk-based testing is an example of an analytical approach, where tests are designed and prioritized based on the level of risk.

## Slide 20
A test strategy provides a generalized description of the test process, usually at the product or organizational level
Model-Based: In this type of test strategy, tests are designed based on some model of some required aspect of the product, such as a function, a business process, an internal structure, or a non-functional characteristic (e.g., reliability).
Regression-averse: This type of test strategy is motivated by a desire to avoid regression of existing capabilities.

## Slide 21
More on Test Strategy
Process-compliant (or standard-compliant): This type of test strategy involves analyzing, designing, and implementing tests based on external rules and standards, such as those specified by industry-specific standards, by process documentation, the rigorous identification and use of the test basis, or by any process or standard imposed on or by the organization.
Directed (or consultative): This type of test strategy is driven primarily by advice, guidance, or instructions of stakeholders, business domain experts, or technology experts, who may be outside the test team or outside the organization itself.

## Slide 22
More on Test Strategy
Regression-averse: This type of test strategy is motivated by a desire to avoid regression of existing capabilities.
Reactive: In this type of test strategy, testing is reactive to the component or system being tested, and the events occurring during test execution, rather than being pre-planned (as the preceding strategies are).
Exploratory testing is a common technique employed in reactive strategies.

## Slide 23
Entry Criteria and Exit Criteria (Definition of Ready and Definition of Done
To exercise effective control over the quality of the software, and of the testing, it is advisable to have criteria that define when a given test activity should start and when the activity is complete
Entry and exit criteria should be defined for each test level and test type, and will differ based on the test objectives.

## Slide 24
Typical entry criteria include:
Availability of testable requirements, user stories, and/or models (e.g., when following a model-based testing strategy)
Availability of test items that have met the exit criteria for any prior test levels
Availability of test environment
Availability of necessary test tools
Availability of test data and other necessary resources

## Slide 25
Typical exit criteria include:
Planned tests have been executed
A defined level of coverage (e.g., of requirements, user stories, acceptance criteria, risks, code) has been achieved
The number of unresolved defects is within an agreed limit
The number of estimated remaining defects is sufficiently low
The evaluated levels of reliability, performance efficiency, usability, security, and other relevant quality characteristics are sufficient

## Slide 26
Test Execution Schedule
Once the various test cases and test procedures are produced (with some test procedures potentially automated) and assembled into test suites, the test suites can be arranged in a test execution schedule that defines the order in which they are to be run.
The test execution schedule should take into account such factors as prioritization, dependencies, confirmation tests, regression tests, and the most efficient sequence for executing the tests

## Slide 27
Factors Influencing the Test Effort
Test effort estimation involves predicting the amount of test-related work that will be needed in order to meet the objectives of the testing for a particular project, release, or iteration.
Product characteristics:
The risks associated with the product
The quality of the test basis

## Slide 28
More on Factors Influencing the Test Effort
Product characteristics:
The complexity of the product domain
The requirements for quality characteristics (e.g., security, reliability)
The required level of detail for test documentation

## Slide 29
More on Factors Influencing the Test Effort
Development process characteristics
The stability and maturity of the organization
The development model in use
The test approach and Time pressure
The tools used
The test process

## Slide 30
More on Factors Influencing the Test Effort
People Characteristics
The skills and experience of the people involved, especially with similar projects and products (e.g., domain knowledge)
Team cohesion and leadership
Test results
The number and severity of defects found
The amount of rework required

## Slide 31
Test Estimation Techniques
Two of the most commonly used techniques are:
The metrics-based technique: estimating the test effort based on metrics of former similar projects, or based on typical values
The expert-based technique: estimating the test effort based on the experience of the owners of the testing tasks or by experts

## Slide 32
Test Monitoring and Control
The purpose of test monitoring is to gather information and provide feedback and visibility about test activities

## Slide 33
Examples of test control actions include:
Re-prioritizing tests when an identified risk occurs (e.g., software delivered late)
Changing the test schedule due to the availability or unavailability of a test environment or other resources
Re-evaluating whether a test item meets an entry or exit criterion due to rework

## Slide 34
Still on Monitor and Control - Metrics Used in Testing
Metrics can be collected during and at the end of test activities in order to assess:
Progress against the planned schedule and budget
The current quality of the test object
Adequacy of the test approach
Effectiveness of the test activities with respect to the objectives

## Slide 35
Still on Monitor and Control - Metrics Used in Testing
Common test metrics include:
Percentage of planned work done in test case preparation (or percentage of planned test cases implemented)
Percentage of planned work done in test environment preparation
Test case execution (e.g., number of test cases run/not run, test cases passed/failed, and/or test conditions passed/failed)

## Slide 36
Still on Monitor and Control - Metrics Used in Testing
Defect information (e.g., defect density, defects found and fixed, failure rate, and confirmation test results)
Test coverage of requirements, user stories, acceptance criteria, risks, or code
Task completion, resource allocation, usage, and effort
Cost of testing, including the cost, compared to the benefit of finding the next defect or the cost compared to the benefit of running the next test

## Slide 37
Purposes, Contents, and Audiences for Test Reports
The purpose of test reporting is to summarize and communicate test activity information, both during and at the end of a test activity (e.g., a test level).
The test report prepared during a test activity may be referred to as a test progress report, while a test report prepared at the end of a test activity may be referred to as a test summary report

## Slide 38
Typical test progress reports may also include:
The status of the test activities and progress against the test plan
Factors impeding progress
Testing planned for the next reporting period
The quality of the test object

## Slide 39
Still on Purposes, Contents, and Audiences for Test Reports
When exit criteria are reached, the test manager issues the test summary report.
This report provides a summary of the testing performed, based on the latest test progress report and any other relevant information.

## Slide 40
Typical test summary reports may include:
Summary of testing performed and Information on what occurred during a test period
Deviations from the plan, including deviations in schedule, duration, or effort of test activities
Status of testing and product quality with respect to the exit criteria or definition done
Factors that have blocked or continue to block progress and Reusable test work products produced
Metrics of defects, test cases, test coverage, activity progress, and resource consumption.

## Slide 41
Configuration Management
The purpose of configuration management is to establish and maintain the integrity of the component or system, the testware, and their relationships to one another through the project and product lifecycle.

## Slide 42
Still on Configuration Management
To properly support testing, configuration management may involve ensuring the following:
All test items are uniquely identified, version controlled, tracked for changes, and related to each other
All items of testware are uniquely identified, version controlled, tracked for changes, related to each other, and related to versions of the test item(s) so that traceability can be maintained throughout the test process
All identified documents and software items are referenced unambiguously in test documentation

## Slide 43
Risks and Testing
Risk involves the possibility of an event in the future that has negative consequences.
The level of risk is determined by the likelihood of the event and the impact (the harm) from that event.

## Slide 44
Examples of product risks include:
Software might not perform its intended functions according to the specification
Software might not perform its intended functions according to user, customer, and/or stakeholder needs
System architecture may not adequately support some non-functional requirement(s)
Still on Risks and Testing

## Slide 45
A particular computation may be performed incorrectly in some circumstances
Response times may be inadequate for a high-performance transaction processing system
User experience feedback might not meet product expectations
Examples of product risks include:

## Slide 46
Examples of project risks include:
Project issues:
Late changes may result in substantial re-work
Organizational issues:
Skills, training, and staff may not be sufficient
Political issues:
There may be an improper attitude toward, or expectations of, testing (e.g., not appreciating the value of finding defects during testing)

## Slide 47
More on Examples of project risks include:
Technical issues:
Requirements may not be defined well enough
Supplier issues:
A third party may fail to deliver a necessary product or service or go bankrupt

## Slide 48
Risk-based Testing and Product Quality
A risk-based approach to testing provides proactive opportunities to reduce the levels of product risk.
It involves product risk analysis, which includes the identification of product risks and the assessment of each risk’s likelihood and impact.
The resulting product risk information is used to guide test planning, the specification, preparation, and execution of test cases, and test monitoring and control.
Analyzing product risks early contributes to the success of a project.

## Slide 49
In a risk-based approach, the results of product risk analysis are used to:
Determine the test techniques to be employed
Determine the particular levels and types of testing to be performed (e.g., security testing, accessibility testing)
Determine the extent of testing to be carried out
Prioritize testing in an attempt to find the critical defects as early as possible
Determine whether any activities in addition to testing could be employed to reduce risk (e.g., providing training to inexperienced designers)

## Slide 50
To ensure that the likelihood of a product failure is minimized, risk management activities provide a disciplined approach to:
Analyze (and re-evaluate on a regular basis) what can go wrong (risks)
Determine which risks are important to deal with
Implement actions to mitigate those risks
Make contingency plans to deal with the risks should they become actual events

## Slide 51
Defect Management
Defects may be reported during coding, static analysis, reviews, or during dynamic testing, or the use of a software product

## Slide 52
Still on Defect Management
Typical defect reports have the following objectives:
Provide developers and other parties with information about any adverse event that occurred
This enables them to identify specific effects, isolate the problem with a minimal reproducing test, and correct the potential defect(s), as needed or to otherwise resolve the problem
Provide test managers a means of tracking the quality of the work product and the impact on the testing
Provide ideas for development and test process improvement

## Slide 53
A defect report filed during dynamic testing typically includes:
An identifier, A title, and a short summary of the defect being reported
Date of the defect report, issuing organization, and author
Identification of the test item (configuration item being tested) and environment
The development lifecycle phase(s) in which the defect was observed and the Urgency/priority to fix

## Slide 54
More on A defect report filed during dynamic testing typically includes:
A description of the defect to enable reproduction and resolution, including logs, database dumps, screenshots, or recordings (if found during test execution)
Expected and actual results and Scope or degree of impact (severity) of the defect on the interests of stakeholder(s)
State of the defect report (e.g., open, deferred, duplicate, waiting to be fixed, awaiting confirmation testing, re-opened, closed)

## Slide 55
More on A defect report filed during dynamic testing typically includes:
Conclusions, recommendations, and approvals
Global issues, such as other areas that may be affected by a change resulting from the defect
Change history, such as the sequence of actions taken by project team members with respect to the defect to isolate, repair, and confirm it as fixed
References, including the test case that revealed the problem

## Slide 56
Quiz