## Slide 1
NSRIC Inc. (Nature Science Research and Innovation Centre)
Ontario (ON), Canada
Online Education (OE) Division
https://www.nsric.ca
Project Operation Environment
Dr. Ali AbouAbbas, MPM, DBA
Professor & Founder of Canadian Development Center.
E-Mail: ally.a.abou@gmail.com

## Slide 2
Course Content
Project Management Structure.
Project Management Office (PMO).
Project Charter?
Stakeholders Management.
Matrix organization.
Project Management Process.
Planning Process.
Execution Process.

## Slide 3: WHAT IS PROJECT MANAGEMENT?

## Slide 4: Project Management Structure.
Process Groups
Knowledge Areas

## Slide 5: Review Question
After the first phase of the project is complete, which process group of the second phase should follow?
a) Initiation
b) Planning
c) Executing
d) Closing

## Slide 6: Programs Vs. Portfolio
A group of projects is termed as a Program
A portfolio includes a group of programs and
individual projects

## Slide 7: PROJECT MANAGEMENT OFFICE (PMO).
PMO is a centralized
department that manages projects.
Enterprise PMO can manage more than one PMO

## Slide 8: Review Question
Which of the following BEST describes the program manager's role as an integrator?
a) Helps project managers become familiar with the program
b) Track all the projects under one program and help the project managers whenever required
c) Put all the pieces of a project into a program
d) Get all team members together into a cohesive whole

## Slide 9: PROJECT INITIATIONPROJECT CHARTER

## Slide 10: Review Question
In which of the following project management process groups are the most time and money typically spent?
a) Initiation
b) Planning
c) Executing
d) Closing

## Slide 11: Management by Objectives (MBO)

## Slide 12: Stakeholder Management.
Stakeholder Types
Stakeholder Groups

## Slide 13: Review Question
Which of these is not one of the constraints of a project?
a) Scope
b) Resources
c) Team
d) Budget

## Slide 14: ORGANIZATIONAL INFLUENCES AND PROJECT LIFECYCLE

## Slide 15: Matrix Organization
Weak matrix organization, the power remains with the functional manager. The project manager is a coordinator or an escalator.

## Slide 16: Matrix Organization
Balanced matrix, the power is equally balanced between the project manager and the functional manager.

## Slide 17: Matrix Organization
Strong matrix organization, the power remains with the project manager.

## Slide 18: Review Question
You are the Project Managers of XYZ consultants. The Project team members are from Finance and HR departments. The team members report to Finance and HR Managers respectively, and you have limited control over them. What type of organizational hierarchy does XYZ consultants follow?
a) Matrix organization b) Projectized organization c) Functional organization d) None of these.

## Slide 19: Cycle Types.
PROJECT LIFE CYCLE A project life cycle is required to be executed to produce the deliverables of the project. The life cycle of a project can span from initiation phase to its closure phase

## Slide 20: PROJECT MANAGEMENT PROCESSES.
*Business case
*Product description
*Linkage of company’s strategy with the project
*Likely stakeholders
*Contracts
*Current Industry Standards
*Change Control System
*Defined processes and procedures
*Templates from past projects
*Historical Work Breakdown Structures (WBS)
*Historical Estimates
*Understanding company’s culture
*Possible team members
*Project Charter
*Identified Stakeholders
*Stakeholder Management
Initiation Phase
The project manager is assigned during the Initiating phase in the project
High Level Planning
Input
Output

## Slide 21: Planning Process
*Project Charter
*Identified Stakeholders
*Stakeholder Management
• Creating a Project Management Plan
• Identifying Stakeholders and their needs
• Collecting Requirements
• Defining Scope
• Creating WBS
• Defining Work packages and Activities
• Sequencing Activities
• Estimating Activity Resources
• Estimating Activity Durations
• Developing Schedule
• Estimating Costs
• Determining Budget
• Planning Quality
• Developing Human Resource Planning
• Planning Communication
• Planning Risk Management
• Identifying Risks
Planning Phase
Input
Output
- Blueprint of the Project
- Getting the project organized before work execution
- A detailed analysis of whether the project team can achieve the project objectives

## Slide 22: Executing Process
•Project Management Plan
• Stakeholders needs
• Project Scope
• Project WBS
• Work packages and Activities
• Activity Schedule
• Project Cost Estimate
• Budget
• Quality Plan
• Human Resource Plan
• Communication Plan
• Risk Management Plan
Project Deliverables
Executing Phase
Input
Output
- Completing the work as defined in the project management plan
- Meeting the project objectives
• Direct and Manage Project Execution
• Perform Quality Assurance
• Resource Acquisition & Management
• Distribute Information
• Manage Stakeholder Expectations
• Conduct Procurements

## Slide 23: MONITORING AND CONTROLLING PROCESS
Measuring the performance of the project with the project management plan
Approving change requests
Monitoring and controlling all project areas, tasks, and activities in iterative mode

## Slide 24: CLOSING PROCESS
Project is completed only when the project closure is completed. The actions required for Closing Process are:
• Close Project or Phase
(formal sign-off that the product of the project is acceptable by stakeholder(s)
• Close Procurements

## Slide 25: Review Question
Which of the following is not a project?
a) Running an election campaign for a political candidate. b) Building a bridge over a river. c) Pilot aircraft for a United flight. d) Writing a book on Project Management.